COB 641	AN ORGANISATIONAL FRAMEWORK FOR DEVELOPING HIGH TECHNOLOGY PRODUCTS -EXPERIENCES OF A BRAZILIAN AERONAUTICAL COMPANY

Antonio da Cunha Campello, Luís Gonzaga Trabasso

EMBRAER – Departamento Técnico - Av. Brigadeiro Faria Lima, 2170 – São José dos Campos – SP – Brasil -

CEP 12227-901

Divisão de Engenharia Mecânica Aeronáutica – Instituto Tecnológico de Aeronáutica – ITA – Praça Marechal do Ar Eduardo Gomes, 50 – São José dos Campos – SP – Brasil – CEP 1228-904

This paper relates the Integrated Product Development (IPD) approach with the need of having an improved organisational framework and proposes an integrated management approach to companies which develop complex products. It describes the degree of complexity for developing an aircraft, emphasising the market demand to decrease the development cycle time and operational costs as well as to increase the customer satisfaction and the embedded product quality. The effectiveness of a design that involves complex technologies is highly affected by the project and process management approach. This paper describes some experiences of a Brazilian Aeronautical company, revealing the main pitfalls to move from a functional to a matrix organisation, envisioning a team-based working philosophy. It also describes the required evolution of the product development process to cope with market needs. It concludes the analysis proposing a management framework that balance the organisational aspects with the modern product development process.

Keywords: Integrated Product Development/Desenvolvimento Integrado do Produto, Concurrent Engineering/Engenharia Simultânea, Aircraft Design Process/Processo para Projetar Aeronaves, Design Management/Gerenciamento de Projeto