COB614	PROPOSAL OF A FRAMEWORK FOR EFFICIENT MANAGEMENT OF THE ENGINEERING CHANGE (EC) PROCESS

#### Henrique Benedetto Neto & Luís Gonzaga Trabasso

##### Departamento de Engenharia Mecânica – ITA – Instituto Tecnológico de Aeronáutica

CEP 12228-904 São José dos Campos – SP – Brasil – E-mail: gonzaga@mec.ita.cta.br

Due to  the never ending improvement product development process required by the market, the Engineering Change (EC) process is also a never ending process with huge impact in the product cycle time. Modifications to a project may be necessary not only for product improvements but also for many other reasons, such as error corrections, further product information needed during the manufacturing stages, cost reduction policy adopted by the company, and changes to reflect modifications in the market. Analysing these causes, it is clear that proper management of the EC process requires involvement of many departments within the company, therefore, a well structured approach is needed to achieve it. The adoption of the Simultaneous Engineering approach supported by the Cross -Functional Team philosophy establishes an environment where the EC process may develop successfully. This paper aims at presenting a framework where the main factors impacting the EC process are established and the relationships between and among them are analysed. Moreover, the support given to the EC management process by an organisational structure where all of the departments inside the organisation share the responsibility of updating, using and communicating product data is shown as one of the essential elements for company’s success

### Keywords: Engineering Change, Change management, Product Development Process